**Report on Progress of Inventory Management System**

* Section 1

The following are the modules included in the Inventory Management System with their corresponding percentages (%) of completeness:

|  |  |  |
| --- | --- | --- |
| Module Name | Percent Complete (%) | Work Remaining |
| User | 90 | * Extensive Testing * Editing |
| Categories | 95 | * Extensive Testing |
| Department & Unit | 90 | * Extensive Testing * Minor UI tweaks |
| Service Vendor | 95 | * Extensive Testing |
| Inventory (Spare Parts and Asset) | 93 | * Extensive Testing * Inclusion of Work Orders to Asset Page |
| Purchase Order | 80 | * Extensive Testing * Updating |
| Work Order Request | 0 |  |
| Work Orders | 0 |  |
| Reporting | 0 |  |
| Admin (GHS) | 20 | * Addition of Asset * Managing District * Managing Work Order Request * Reporting |

The estimated overall work done is **55%** and expected completion time is **3 weeks** for the remaining tasks.